SMARTGROWTH UPDATE

DRAFT

Assessment of Residential Development Feasibility for the Te Puke (Mcloughlin Drive) Growth Management Area

October 2012

Prepared By: Phillip Martelli, Resource Management Manager, Western Bay of Plenty District Council

Table of Contents

1.	Executive Summary	3

2.	Report structure	4

3.	Purpose	4

4.	Background	4

4.1	Location	4

4.2	History	4

4.3	Current land uses and land owners	5

4.4	Growth projections	5

4.5	Infrastructure servicing costs	5

4.6	The importance of considering the financial viability of development	5

5.	Development Feasibility Methodology / Data Inputs	5

5.1	Land development model	5

5.2	Data Inputs…………………………………………………………………………………5

5.3	Revenue inputs	6

5.4	Cost inputs	6

5.5	Inflation	8

5.6	Financial analysis	8

5.7	Timing of revenues and costs	8

5.8	Goods and services tax	9

6.	Residential development feasibility results	9

6.1	Base model results	9

7.	Other Issues	10

7.1	Council debt	10

7.2	Alternative infrastructure servicing approaches	10

7.3	Development viability challanges in other parts of the eastern corridor	10

8.	Conclusions	11

Ctrl Alt 1 = Heading 1 / Ctrl Alt 2 = Heading 2 / Ctrl Alt 3 -= Heading 3

Ctrl Alt 7 – (i)  /  Ctrl Alt 8 = (a) (indented at 1”) / Ctrl Alt 8 – (a) (indented at .5”)

# Executive Summary

The primary purpose of this research is to assess the financial viability of development in the Te Puke growth management area (specifically the Mcloughlin Drive area) which has been earmarked in the current SmartGrowth Strategy. Te Puke is signalled as growing from a population of 7080 (2006 Census) to 13,000 in 2051, of which the Mclouglin Drive will provide for approximately 1500.

To assess the feasibility of development in Te Puke the hypothetical development model that was built for the 2010 Wairakei development feasibility project by Tauranga City Council was used.  This is a Microsoft Excel spreadsheet based model that includes all of the costs and revenues associated with land development and the timing thereof.  The model allows the financial performance of a development proposal to be calculated from the perspective of the developer.  The model itself is very similar to that used for most major property developments.

Development in Te Puke has been significantly affected by the global financial situation. The model shows development in Te Puke to not be viable, and this is not likely to change in the short term. Financial contributions would need to reduce substantially and/or the market moves to a position where it will accept much higher prices for a section in Te Puke.

Te Puke should remain as part of the Smartgrowth Settlement Pattern for the medium to long term as it will provide for an important living environment choice along the Eastern Corridor.

# Report structure

This Report is structured as follows:

- Purpose

- Background

- Development feasibility methodology and data inputs

- Residential development feasibility results

- Other issues

- Conclusions

- Recommendations

- Appendices.

# Purpose

The purpose of this project is to:

a)	Assess the financial viability of residential development in the Te Puke Mcloughlin Drive  growth management area given Te Puke’s role in providing for the sub region’s future population growth through catering for a population increase of 6,000 over the SmartGrowth planning period.

- Identify any other issues or challenges to development in Te Puke aside from financial viability.

- Identify measures that could improve financial viability and/or address other 	issues that are identified.

# Background

This section of the Report provides background information on the Te Puke growth management area.

## Location

### Te Puke is located to the southeast of Tauranga City and is a town of 7,000 people. The proposed growth managenment area is generally bound by Mcloughlin Drive, No. 3 Road, Whitehead Avenue, the Ohineangaanga Stream and the existing developed Dunlop Road Residential Zone (see map in Attachment A).

## History

### Te Puke is a fully developed town with the full range of schooling, retail, and community services, and industrial activities. It is a service town supporting the surrounding rural area and has grown as that sector has grown, particularly with the changes from pastoral farming to horticulture. Te Puke has always experienced population growth, though the increases have not been as large as those experienced on the coast.  It is on State Highway 2 and all traffic coming from the east (Whakatane) and central North Island (Rotorua) has to travel through it. The opening of the Tauranga Eastern Link will have both positive (less heavy traffic through the main street) and negative effects (loss of through trade). This may also apply to the rural sector in the eastern end of the District as some may choose to use the TEL to go direct into Tauranga to do their business rather than continue with Te Puke.

## Current land uses and land owners

### Most of the lots are in the 2–6 ha range and operate as kiwifruit orchards.

## Growth projections

### The Te Puke (Mcloughlin Drive) area was the first growth management area (along with Omokoroa) planned under the umbrella of SmartGrowth. There was a requirement, therefore, that the residential component had to achieve an overall average of 15 dwellings per hectare. The Mcloughlin Drive area has an estimated population capacity of 1500 (550 dwellings). It will contribute to an overall growth for Te Puke of 6,000 to reach a total of 13,000 at the end of the SmartGrowth planning period.

## Infrastructure servicing costs

### Te Puke’s wastewater and water supply pipe systems are available to the area, and there is capacity at the respective plants. New stormwater infrastructure is required to service the area, and this will be costly because of the size and length of pipe required to discharge to the Raparapahoe Stream.

### There is a restriction on the number of lots to be developed prior to the State Highway 2/No. 3 Road intersection being upgraded.

## The importance of considering the financial viability of development

### The term financial viability refers to whether development would be sufficiently profitable for the developer/landowner to be willing to undertake and for project finance to be secured.  It would be easy to consider that local authorities should not be concerned about this and that they should leave it to the developers to worry about.  There are a number of reasons that counter this argument, for example:

- To ensure that the SmartGrowth settlement pattern is realistic and could be delivered it is important that growth is not allocated to areas that would never be developed because they are not financially viable.

### Local authorities often have to invest tens of millions of dollars to service new growth areas in the form of lead infrastructure which is required prior to development commencing.  Given this, local authorities can face significant financial challenges if infrastructure investment occurs in areas that prove to be financially unviable to development.

### In a general sense it is much more difficult to put together a financially viable development now than it was say 10 or 20 years ago in the Western Bay of Plenty.

### There can be significant difference between the financially viability of development in different parts of the sub region due to varying development costs and market prices for sections in different locations.

# Development Feasibility Methodology / Data Inputs

## Land development model

### To assess the feasibility of development in Te Puke the hypothetical development model that was built for the 2010 Wairakei development feasibility project was used.  This is a Microsoft Excel spreadsheet based model that includes all of the costs and revenues associated with land development and the timing thereof.  The model allows the financial performance of a development proposal to be calculated.

### The model was built using the in-house financial modelling expertise within Tauranga City Council based on specifications provided by independent property development expert Martin Udale.  The model itself is similar to that used for most major property developments.  It has previously been reviewed and approved by Martin Udale himself, the three development companies in Wairakei that were involved in the Wairakei work, and Epsilon & Associates Ltd.

  - Data Inputs

    - Data inputs were sourced independently as follows:

- Estimated section prices from Colliers International

- Development contributions and other Council costs from Council staff

- All other land development costs Aurecon Consultants who were contracted to provide such information because of their recent experience for a development in the Mcloughlin Drive area.

## Revenue inputs

### Revenue comes from the sale of developed land.  Sale prices for developed land (i.e. residential sections) were obtained from a registered valuer (Nigel Dean of Colliers International).  A range of sale prices were provided based on different section sizes ranging from 200m2 to 800m2  with average sale prices of $75,000 to $150,000 respectively.

### Some sections may achieve higher prices where they can get views out to the coast.

## Cost inputs

### Cost inputs into the land development equation can be broken down into the following categories:

- Land purchase costs

- Development setup costs

- Construction costs

- Council costs

- Indirect costs

- Direct sales costs

- Project finance costs.

Land cost

### Underlining land values for Te Puke (as kiwifruit orchard) range from $120,000 to $150,000 per hectare.

Development setup costs

### Development setup costs are associated with planning approval processes associated with the rezoning of land.  Most of these costs have already been incurred for Te Puke.

Construction costs

### Construction costs can be divided into estate costs (bulk infrastructure) and per lot costs.  Estate costs relate to the cost of building infrastructure assets that cannot be staged as development proceeds e.g. lead infrastructure.  There is relatively little in the way of estate costs for Te Puke as most lead infrastructure is built by Council and funded by way of financial contributions.  Estate cost estimates have been sourced from Aurecon Consultants and from Council’s own experience with similar projects.

### Per lot construction costs relate to the direct costs of delivering finished lots.  They are made up of earthworks, roads, services (water, wastewater, stormwater, electricity, gas and telecommunications), landscaping, design and supervision.  Per lot construction costs have been sourced from Aurecon Consultants  based on their recent experience in Te Puke.

Council costs

### Council costs relate to resource consents (both land use and subdivision), 223 and 224 certificates, financial contributions and rates.  The costs are based on Council’s operative fees at the time the report was written.

Indirect costs

### Indirect costs include utilities, insurance, site office, security, office expenses, project management, administration, legal, consultants, bank charges, valuations, accounting and marketing.  The costs for these items in the Wairakei development feasibility modelling has been adopted.

Direct sales costs

### Direct sales costs are made up of real estate agent commissions and legal costs associated with sale and purchase agreements and the transfer of legal title.  The Wairakei feasibility modelling costs have again been adopted.

Project finance

### Project finance relates primarily to the interest incurred on debt used to finance the project.  Holding costs have been calculated on the net debt position of the project over time.  The interest rate used to calculate holding costs is 8%.  This figure has been agreed as a reasonable long term average by the TCC Project Team in consultation with TCC’s Treasury Manager and property lending experts within the banking sector.

### The financing assumptions used in the financial model are relatively simple.  They are that:

- Land purchase cost will be funded 50% by debt and 50% by equity

- Other costs will be funded 70% by debt and 30% by equity

- A minimum working capital amount funded by equity of $1m at all times

- A bank interest rate of 10% which is assumed to also include all bank fees e.g. the cost of settling up and rolling over banking facilities.

### Other financial measures commonly used in relation to property development financing such as loan to value ratios (LVRs) and interest cover ratios have been ignored for the purposes of this project due to the complexity that they add.

## Inflation

### All costs used in the financial modelling are assumed to be in 2012 dollars.

### The financial modelling assumes no inflation for a number of reasons:

- Difficulty of making accurate assumptions about what inflation is likely to be, especially in regards to section prices (revenue)

- That if both costs and revenues are inflated by the same amount they largely cancel each other out

- To mitigate risk, the financial viability of a development should not rely on significant increases to section prices over the project’s lifespan i.e. the development should ‘stand on its own feet’ given current information about costs and revenues.

## Financial analysis

### Three financial measures are used to analyse whether development is feasible.  They are the gross margin, the project internal rate of return and the equity internal rate of return.  These are commonly used in the evaluation of development projects by developers and financiers.

### The gross margin is a key measure of the financial viability of the project.  It is calculated by dividing net profit before tax by total costs.  A gross margin of about 20% or greater would be acceptable for the project to proceed.

### Internal rate of return (IRR) is another measure of a project’s profitability.  In more specific terms, the IRR of a project is the interest rate at which the net present value of costs (negative cash flows) of a project is equal to the net present value of the benefits (positive cash flows) of a project.  Two IRR calculations are used to assess development feasibility.

  - The Project IRR (excluding funding costs):  This measures the return on investment for all cashflows (revenues and expenses) in the project excluding funding costs.  A Project IRR in the range of about 18-20% is broadly acceptable for development to proceed.

  - The Equity IRR:  This measures the return on equity by calculating the interest rate required to make the net present value of equity injections and withdrawals equal to zero.  An equity IRR in the range of 20-25% has been agreed as broadly acceptable for the purpose of development proceeding.

### While developers own expectations of an appropriate gross margin and internal rate of return are important, the main driver of the agreed gross margin and internal rates of return is what the banking industry would expect to see if it were to provide project finance.  It is critical that these measures are acceptable to the banking sector as without project finance, development cannot be undertaken.  In light of this the assumptions adopted above were reviewed and approved as being reasonably reflective of banking industry practice by ANZ National Bank through the earlier Wairakei development feasibility work.

## Timing of revenues and costs

### The timing of revenue and costs is driven by the agreed development scenario.  It is assumed that section sales will increase overtime as developments build momentum.  This is broadly consistent with the earlier work that was done for Wairakei.

### Given the timing of the delivery of finished lots, costs and revenues have been timed to occur in a realistic fashion.  The majority of costs are incurred prior to sales revenue being received.

### The timing of costs and revenues is important as it determines the overall debt position of the development and thus the amount of interest costs incurred.  To minimise interest costs it is assumed, within reason, that costs will be incurred on a just in time basis.

## Goods and services tax

### All costs and revenues in the financial model are gst exclusive.  However when considering retail section prices, gst is added because consumers are required to pay gst.

# Residential development feasibility results

## Base model results

### The cost and revenue assumptions used in the base model are set out in Table 1 below.

Table 1 Te Puke Cost and Revenue Assumptions

|  | 15 lots per ha |  | 12 lots per ha |  |  |
| --- | --- | --- | --- | --- | --- |
|  | $ per lot (excl. GST) | % of total costs | $ per lot (excl. GST) | % of total costs |  |
| Revenue |  |  |  |  |  |
| Ave. Section Sale Price | $ 91,304 |  | $ 102,609 |  |  |
| Cost |  |  |  |  |  |
| Land Purchase | $ 9,333 | 7.4% | $ 11,667 |  | 8.7% |
| Lot Construction Costs | $ 52,638 | 41.9% | $ 59,510 |  | 44.2% |
| Financial Contributions | $ 43,762 | 34.9% | $ 43,937 |  | 32.6% |
| Rates | $ 1,536 | 1.2% | $ 1,490 |  | 1.1% |
| Other Council Fees | $ 3,916 | 3.1% | $ 4,028 |  | 3.0% |
| Direct Sales Costs | $ 4,033 | 3.2% | $ 4,315 |  | 3.2% |
| Development and Project Managementt | $ 2,739 | 2.2% | $ 3,078 |  | 2.3% |
| Other Costs | $ 1,600 | 1.3% | $ 1,600 |  | 1.2% |
| Bank Interest | $ 5,898 | 4.8% | $ 4,970 |  | 3.7% |
| Total Costs | $125,455 |  | $ 134,595 |  |  |

### Table 1 above identifies that the most significant costs of development are construction costs of the sections and financial contributions. These costs combined make up 75% of the total development costs. It may be possible to reduce construction costs, but such savings are likely to be only minor.

### The most significant impact is likely to be in reducing financial contributions. There are two possibilities. The first is to reduce the levels of service of infrastructure provided, such as the width of roads. This can have a dual benefit of reducing costs, and also freeing up land to be used for creating additional sections.  The second is to reduce the actual contributions paid by reviewing the assumptions of the financial contribution model. In particular this will involve the allocation between existing ratepayers and new development.

### The financial viability is summarised in Table 2 below.

Table 2: Base Model Financial Summary

|  | Av. Section Price (excl. GST) | Av. Section Price (incl. GST) | Gross Margin | Project IRR | Equity IRR | Feasible? | Av. Section Price (inc GST) at which Feasible |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 15 lots per ha | $91,304 | $105,000 | -27.20% | N/a * | N/a * | No | $178,355 |
| 12 lots per ha | $102,609 | $118,000 | -23.80% | N/a * | N/a * | No | $193,834 |
| Min Required |  |  | 20%+ | 18-20% | 20-25% |  |  |

### Table 2 shows that development is not viable.

# Other Issues

## Council debt

### Funding of local infrastructure generally involves Council incurring debt to fund this infrastructure which is then repaid as financial contributions are collected as development proceeds.

### Forecast Council debt for Te Puke specific infrastructure e.g. wastewater, stormwater and roading is expected to average $3.8m over the planning period to 2036 and peak at $9.5m in 2018. Reserves and water supply related debt are minor.

## Alternative infrastructure servicing approaches

### The financial viability work is based on the current structure plan for the Mcloughlin Drive area. Of particular relevance is the stormwater disposal to the Raparahoe Stream, and the upgrade of the SH2/No.3 Road intersection.

### Work is currently underway to determine whether there are more cost effective ways to service the Mcloughlin Drive area. The current proposal for stormwater involves a 1m diameter pipe to the Raparapahoe Stream at a cost $850,000. Alternatives that are being investigated include on-site management with the use of dry-ponding and on-site rainwater tanks which will allow use of the existing overland flowpath, and not require the pipe to the stream.

### If more cost effective changes are possible, it will assist in easing the funding challenges identified in Section 7.1 above.

## Development viability challanges in other parts of the eastern corridor

### As reported through other workstreams, there are significant financial viability challenges for development in some of the other parts of the eastern corridor, for example, industrial development in Rangiuru, to a lesser extent in small parts of Wairakei.

### The risk for Te Puke is that development will virtually stop as it is more economical to develop along the coast. The only new housing will be on existing subdivided sections or infil. This is likely to be the position until development along the coast reaches a price point that makes Te Puke an economical option.

# Conclusions

### Te Puke is recognised as an attractive location to purchase in terms of it being an established town with the associated community infrastructure including schools, health facilities, retail, and employment. However this does not provide sufficient traction when the financial modelling indicates that it is currently not financially viable to develop in Te Puke. Nor does the fact that Te Puke is seen as more attractive to affordable to medium-priced housing, which in turn supresses section prices, and is one of the key factors in the feasibility model.

### Further work is required to investigate the alternative servicing options in order to bring the infrastructure costs and hence financial contributions down.

### An option for Council is to use rates to ease the burden of financial contributions as has been done by Tauranga City Council with West Bethlehem.

8.1.3	The modelling shows development not to be viable at present. This is not likely to change in the short term as the financial contributions would effectively need to reduce to zero. Consequently Te Puke will need to wait until the market adjusts to price changes elsewhere along the eastern corridor. For this reason it is appropriate to leave this Te Puke growth management area in the SmartGrowth Settlement Strategy for the medium to longer term.

Mcloughlin Drive Growth Management Area, Te Puke